STP
WePool

| Application Testing | Project |
| --- | --- |
| Aviel Smolanski & Elior Uzan | Written by |
| 20/05/2025 | Last edit |
| Aviel Smolanski & Elior Uzan | Submitted by |

| Role | Approved by | Written by | Date |
| --- | --- | --- | --- |
| 20.5.2025 |  | Aviel Smolanski & Elior Uzan | PM |

Distribution control

Table of Contents:

1. System description – 3

2. Test objectives – 4

3. STP document goals – 4

4. Reference – 5

5. Glossary 5-7

6. Test level 8-9

7. Test planning - 9

8. Test execution – 10

9. Test tree 10-12

10. Environment Requirements for System Testing 12-13

11. Work Environments for System Testing – 14

12. Configuration and version management 14-15

13. Success metrics – 15

14.Technology and authority – 16

15. Bug report protocol 17-19

16. Bug severity – 20

17. Tools for bug report and test management – 22

18. Bug Tracking and Management – 22

19. Test deliverables - 22

System description

The WePool Carpool System is a platform designed to facilitate organized carpooling within organizations and workplaces. The system enables employees from the same company to plan and join shared rides to and from work, reducing travel costs and environmental impact.

The system was developed in response to the growing need for secure, efficient, and eco-friendly commuting solutions. It supports both drivers and passengers and differentiates between roles to provide role-based functionality.

WePool is accessible via a dedicated Android mobile application and is supported on Android – powered devices.

The application allows:

- Drivers to create rides, define available seats, preferred arrival times, and planned routes.

- Passengers to search for suitable rides based on destination, time preferences, and minimal route deviation.

- HR managers to activate and deactivate users based on their own discretion, as well as having the full access to driver and passenger's features.

Additional system capabilities include:

- Real-time ride search and request system for passengers.

- Ride planning and route optimization for drivers.

- Role-based access control and dynamic UI rendering.

- Notifications sent via Firebase Cloud Messaging when rides are updated or confirmed.

- Live navigation integration using Google Maps when a ride begins.

- Secure storage of user data, favorite locations, and ride history in Firebase Firestore.

Test objectives:

- To ensure that the system meets user and stakeholder requirements, displays relevant content, and performs the necessary actions.

- To validate that the application adheres to high standards of quality, usability, and performance.

- To verify consistent behavior and compatibility across multiple devices and Android OS versions.

- To confirm that all business logic and user flows are properly covered by tests.

- To detect and address any critical bugs before release.

- To guarantee that the application meets security requirements, including authentication and data protection.

STP Document Goals:

The purpose of the STP (Software Test Plan) is to provide a comprehensive outline of the test strategy, from planning to execution, for approval and reference.

The document serves as a guiding framework for the testing process and includes:

- Definitions and explanations of key terms and concepts used throughout the project.

- A detailed description of the test cases to be executed and their mapping to specific system requirements.

- A full explanation of the bug reporting lifecycle, from identification to resolution and verification.

- A test planning section including timeline, milestones, and team role assignments.

- A risk assessment identifying potential issues that may impact the testing or development process.

Reference:

| Description | Name |
| --- | --- |
| Software requirements specification document | SRS |

Glossary:

The following is a list of terms and concepts that will help in navigating various test documents, some of which will be used throughout this document.

| Description | Term |
| --- | --- |
| Product requirements document | PRD |
| Software Requirements Specification Document | SRS |
| Software test plan | STP |
| Software test description | STD |
| Team foundation server | TFS |
| Microsoft test manager | MTM |
| Quality center | QC |
| Application lifecycle management | ALM |
| Software development lifecycle | SDLC |
| the ability to track each test case back to its corresponding requirement | Traceability |
| Mobile device platform | Mobile |
| Google's mobile operating system | Android |
| Internet data transfer protocol | HTTP |
| an organized collection of data that allows efficient storage, retrieval, and management of information. | Database |
| A concise test scenario that addresses a specific requirement | Test case |
| User level – the smallest building blocks of the system | User story |
| Smooth flow throughout all stages of the process from start to finish without any faults | Happy flow |
| Code testing under the responsibility of the development team | Unit testing |
| testing the combination of capabilities, which may be reflected in structural, functional, and non-functional tests, across different levels | Integration testing |
| testing that examines the behavior of the system as a whole | System testing |
| the final testing stage, usually performed by the end user or client. | Acceptance testing |
| checks what the system does | Functional testing |
| checks how the system performs its tasks | Nonfunctional testing |
| Tests that cover scenarios where incorrect input is entered into the system, expecting it to remain stable and continue functioning with an appropriate error message | (N) |
| Sanity tests – the most critical and important tests in the product, representing the core functionality of the system | Smoke tests |
| tests after a system fix to ensure that the bug has been resolved | Confirmation tests |
| tests after changes are made to the system. These are usually repeated tests that previously passed successfully | Regression tests |
| Exploratory testing performed without predefined test scripts | Monkey testing |
| Test was executed and passed | Passed |
| Test was executed and failed | Failed |
| Test in blocked status – the test cannot be executed due to various reasons | Blocked (test) |
| Test not executed for various reasons despite being written | Not run test |
| A term for halting development work until the next iteration. | Code freeze |
| the visual part of a software application that allows users to interact with the system through graphical elements like buttons, icons, and menus. | GUI |
| bug that prevents the user from using the system and causes it to crash. This bug must be resolved before releasing the system version. | Critical bug |
| Major bug – a high-severity issue that disrupts the normal operation of the system but does not cause it to crash and can be worked around. It is important to address this type of bug, and it is not recommended to release a system version containing it. | High level bug |
| Medium-severity bug – allows the user to continue working, but may occasionally cause delays in the release of the system version. | Medium bug |
| Low-severity bug – usually related to the user interface and does not affect system functionality. These bugs are typically addressed with low priority and do not delay the version release. | Low level bug |
| an iterative, cycle-based model that allows for responsiveness to changes and involves the client throughout the development process. | Agile model |
| Development cycle in the Agile model – typically lasts 2–4 weeks | Sprint |
| Development environment – minimally controlled, with little to no change reporting. The main concern is ensuring the environment functions properly. | DEV |

Test levels:

Sanity Testing

The first tests to be performed – conducted by the QA testers.
These are basic and critical tests that allow for quick and efficient identification of whether the core/main functionality of the product works as expected.

Sanity tests serve as "entry scenarios"; if an issue is found at any of these stages, there is no point in continuing to test the product.
The existing bugs must first be fixed, and the product should be returned to the development team.

System Testing

System testing examines the behavior of the system as a whole.
These are large-scale tests, primarily functional and non-functional, aimed at ensuring that the system performs what it is required to do — and does not perform what it is not supposed to do.

The testing will include, among other things: Database tests, Interaction between internal processes, Integration with external systems, Performance tests, Load and stress testing, Resilience tests, Usability testing, Information security tests and Recovery testing from failure scenarios.

Regression Testing

After any change is made to the system—whether due to a version update or a bug fix—besides verification tests (which ensure the bug was resolved), regression testing is also necessary.

This involves testing parts of the system that functioned correctly before the change and were not directly modified, but might have been affected by it. The goal is to ensure they were not unintentionally broken.
These are typically repeated tests that had previously passed successfully.

Integration Testing

These tests connect two or more components of the system.
They help ensure the quality and correctness of the system’s partial process model by verifying that the integrated units work together as expected.

Monkey Testing

This is a technique where the user enters the application and inputs random, often invalid, values to observe the system’s behavior or to try to cause it to crash.
There are no strict guidelines in these tests; the tester performs them based on experience and intuition.

Test planning:

| Responsibility | End date | Start date | Products |
| --- | --- | --- | --- |
| QA team lead | 20.5.25 | 30.4.25 | STP |
| QA team lead | 25.5.25 | 20.5.25 | STD |
| QA team lead | 30.5.25 | 25.5.25 | STR |

Test Execution:

The testing process will be carried out in two cycles (each lasting 6 days).

In the first testing cycle, we will perform sanity tests, GUI tests, integration tests, system tests, and additional technical tests to verify system integrity.

The second testing cycle will include regression tests for verification and monkey tests to rule out the presence of hidden bugs in the system.

Test tree:

Cycle 1:

1. Android (Mobile App)

1.1 Authentication & User Roles

1.1.1 Sign up with email and password

1.1.2 Login with valid credentials

1.1.3 Invalid login attempt

1.1.4 Role selection: Driver / Passenger

1.1.5 Logout and session clearing

1.1.6 Auto-login on app restart

1.2 Driver Functionality

1.2.1 Create a new ride (TO_WORK / TO_HOME)

1.2.2 Add pickup points using Autocomplete

1.2.3 View active and past rides

1.2.4 Cancel a planned ride

1.2.5 Approve passenger requests

1.2.6 Start navigation using Google Maps

1.2.7 Receive ride start notification

1.2.8 Filter rides by date/time/direction

1.2.9 View static map preview of ride

1.3 Passenger Functionality

1.3.1 Search for available rides

1.3.2 Request to join a ride

1.3.3 View active ride status

1.3.4 Cancel ride request (with time constraints)

1.3.5 View request history (approved, pending, declined)

1.3.6 Receive notifications for ride updates

1.3.7 Filter rides by destination, time, and direction

1.4 Shared Features

1.4.1 View and select favorite locations

1.4.2 Add new favorite location (with placeId)

1.4.3 View ride details and passenger list

1.4.4 Bottom navigation visibility

1.4.5 Role-based screen navigation

1.4.6 View static map image from Firebase

Cycle 2: Android App Testing

- Full Regression

- Sanity (Critical Flow Testing)

- Exploratory Monkey Testing

2.1 Admin / HR Manager Functionality (Android only)

2.1.2 Add a new company
   2.1.3 Assign an HR Manager to a company
   2.1.4 View all registered users
   2.1.5 View all rides associated with the company
   2.1.6 Block or activate user accounts
   2.1.7 Manage company locations (add/edit/remove)

| Test Environment | Type of Test | Requirement |
| --- | --- | --- |
| Android 13+ device with Firebase Authentication configured | 1. UI Testing 2. Functional Testing 3. Input validation 4. Integration Testing | Login with email and password |
| Logged-in user with multiple roles | 1. Functional Testing 2. UI Testing | Role selection screen loads correctly |
| Android device with GPS + Internet access | 1. UI Testing 2. Functional Testing 3. Data Validation 4. Integration with Google Maps | Create new ride as driver |
| Android with Google Places API key | 1. Functional Testing 2. Integration Testing 3. UI Testing | Add pickup points using Autocomplete |
| Android with passenger role, pre-existing rides in Firestore | 1. Functional Testing 2. Edge Case Handling 3. UI Testing | Search for rides as passenger |
| Logged-in passenger, eligible ride exists | 1. Functional Testing 2. Integration with Firestore 3. Input validation | Join a ride |
| Android with FCM token registered | 1. Notification Testing 2. Integration Testing 3. Background behavior | Receive notification on ride approval |
| Driver user with active ride and confirmed passengers | 1. UI Testing 2. Functional Testing 3. Real-time data display | View active ride with passenger list |
| Driver logged in, active ride present | 1. Functional Testing 2. Data Update Verification 3. Validation checks | Cancel ride as driver |
| Admin role, backend Firestore role management | 1. Functional Testing 2. Permission validation 3. UI & backend logic testing | Add/remove companies |
| Android with location permission and saved favorites | 1. Functional Testing 2. UI Testing 3. Integration with Place API. | Store and load favorite locations |
| Android 11+ device, Google Maps installed | 1. Intent launch test 2. Real-time GPS behavior 3. UI state during navigation | Navigation via Google Maps |
| Internet manually disabled during usage | 1. Functional Testing 2. Network error handling 3. UI fallback verification | Handle offline scenarios |
| Passenger with registered FCM token | 1. FCM Testing 2. Functional Verification 3. Real-time messaging | Push notification when driver starts navigation |
| Any Android device with production-like environment | 1. Exploratory Testing 2. Random interaction 3. Crash detection | Monkey test for unexpected input |

Environment Requirements for System Development:

1. Android Development Setup
       * Android Studio with Kotlin & Jetpack Compose

* Android SDK 30+ with emulator or physical device

* Firebase and Google Maps SDKs integrated

2. Backend Integration

* Firebase project with Auth, Firestore, FCM, and Functions

* Internet access for API calls

* Git for version control

Work Environments for System Testing:
Microsoft Excel for managing STD test cases and the carpool app system.

Configuration and Version Management:

There are three separate work environments that must not be mixed:

1) Development Environment -

This environment is designated solely for developers and is managed by the development manager.
It is where the development team works continuously on the full version of the system, including changes and updates. Therefore, this is considered a “non-clean” environment.
Once development is complete, the version is passed by the development manager to the QA manager for testing.

2) Testing Environment –

Only QA personnel are authorized to work in this environment, which is managed by the QA manager.
All system and regression tests are executed here.
The goal is to maintain a “clean” environment, dedicated exclusively to testing, simulating the client environment as accurately as possible, and allowing tests across multiple operating systems.
Once testing is complete, the version is handed over to the PM by the QA manager.

3) Production Environment –

This is the final environment before releasing the version to the client, and only the Project Manager (PM) is authorized to work here.
It is used strictly for system maintenance and must never be used for testing or development.

Success metrics:

Tests:

1) 100% of sanity tests must pass successfully

2) At least 85% of planned test cases must be executed

3) At least 81% of executed tests must pass

4) A maximum of 4% of tests may be unexecutable

Bugs:

1) No Critical severity defects

2) No High severity defects

3) A maximum of 5% of tests may include Medium severity defects

4) A maximum of 10% of tests may include Low severity defects

Technology and resources:

| 4 computer workstations to serve the QA team's testing needs | Workstations |
| --- | --- |
| Android powered WePool app | Software and operating systems |

Other means to carry out the tests:

| None | Automated tools for test execution |
| --- | --- |
| Mtm,Jira,Excel | Tools for test management |
| Network printer, minimum 100MB broadband internet | Other equipment |
| Setting up system tests on clones with different configurations, according to the requirements | Tools for simulating the real environment |

Authority:

| The Project Manager (PM) will present the system requirements at the start of the project and will oversee the project throughout. The R&D Manager will coordinate with the QA Manager to ensure complete documentation of the testing process. | Definition of roles and responsibilities |
| --- | --- |
| The QA team is authorized to open and close bugs with Low and Medium severity. High and Critical severity bugs require approval from the QA Manager before they can be closed. | Jurisdiction |

Bug report:

Submitted bug

Bug meeting

Bug is closed

Reopen test meeting

Bug verification

Monitor

Postponed to next release

Freeze

Bug resolved

Reproduce

Reject

Open bug

Duplicate

Explanation of the steps:

| Responsibility | Description | Step name in the diagram |
| --- | --- | --- |
| QA | Discovery of a new bug | Submitted bug |
| QA,PM and DEV | Bug meeting – during which the team determines whether an issue is indeed a bug, prioritizes the open bugs, and decides whether a change in the system specification is required due to the discovered bugs. | Bug meeting |
| QA, DEV | When there is no basis for the bug, it is usually due to a misunderstanding. | Reject |
| QA | Duplicate bugs, usually closed before the meeting. | Duplicated |
|  | Opening a new bug in the system | Open bug |
| QA | After the bug has been fixed by the DEV team, it is returned to the QA team for regression testing and verification. | Bug resolved |
| QA, DEV | The QA team determined that the bug was not resolved and returns it to the DEV team. | Reopen test meeting |
| QA | Verification by the QA team that the bug has indeed been fixed and that no new bugs were introduced as a result of the fix (through the performed verification and regression tests). | Bug verification |
| QA |  | Bug is closed |
| QA, DEV | The bug is returned to the DEV team, but they are unable to reproduce it. Therefore, they send it back to the QA team with the status Reproduce. The QA team must attempt to reproduce the bug and reopen it. If they are unable to reproduce it, the bug is closed. | Reproduce |
| QA, DEV, PM | The bug fix has been postponed to the next version due to lack of urgency. | Postponed to next release |
| Dev | Fixing the bug requires in-depth investigation – it is a complex bug. Tracking and reproduction are needed, and the process may take longer than usual – approximately one to two weeks. | Monitor |

Severity level definitions for bug defects:

| Priority | Description | Bug severity |
| --- | --- | --- |
| Top priority, immediate handling of the defect | A very high severity defect that prevents the functioning of core components and the execution of fundamental processes. Failure to address this defect will result in a delay in the version release to the client. | Critical bug |
| Fix the defect before the start of the next testing cycle | A high severity bug causing malfunction of the system. It is a noticeable issue from the client's perspective, such as an error message when launching the application. Even if usage can continue, a bug of this severity may lead to a delay or postponement of the version release. | High level bug |
| Fix the defect before the end of the next testing cycle | A medium severity defect causing partial malfunction of the system, while still allowing continued use. Such a defect may pose a risk to the version release. | Medium bug |
| Fix the bug in the future | A low severity bug – minor issues, usually in the graphical interface (or others that do not affect system functionality), but preferably should be fixed. The version will still be released even if the bug is not resolved before the end of the release process. | Low level bug |

Tools for bug reporting and test management:
Version control, requirement entry, test writing, bug tracking, and report generation will be carried out using Microsoft Excel.

Bug tracking and management:

| Responsibility | Bug severity |
| --- | --- |
| Project team | Critical bug |
| Project team | High level bug |
| Project team | Medium bug |
| Project team | Low level bug |

Test deliverables:
Test deliverables provided by the QA team to the project management, including documents, reports, and presentations..

| By | Delivery date | Document |
| --- | --- | --- |
| PM | 20/05/2025 | STP |
| QA manager | 25/05/2025 | STD |
| PM + R&D | 30/05/2025 | STR |